|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Sprint 2 - Accuracy** |  |  |  |  |
| *Select a period to highlight at right. A legend describing the charting follows.* | | | | **Period Highlight:** |
| **ACTIVITY** | **GROUP**  **MEMBER(S)** | **PLANNING (HOURS)** | **ACTUAL WORK TIME**  **(Hours)** | **PERCENT COMPLETE** |
|  |
| **Develop a plan (Gantt chart)** | **All team members** | 1 | 3 | **100%** |
| **Build requirements table** | **Joe C.** | 0 | 1 | **100%** |
| **Requirements sign-off table** | **Joe C.** | 0 | 2 | **100%** |
| **Algorithm** | **Joe C.** | 1 | 1 | **100%** |
| **Flow chart** | **Nicole C.** | 1 | 2 | **100%** |
| **Coding** | **Nicole C.** | 1 | 2 | **100%** |
| **Sensor data diagram** | **Nicole C.** | 1 | 3 | **100%** |
| **Test table/plan** | **Nicole C.** | 1 | 2 | **100%** |
| **Staffing plan** | **Joe C.** | 0 | 1 | **100%** |
| **Record video of robot** | **Nicole C.** | 0 | 1/2 | **100%** |
| **Set up github repo** | **John C.** | 1 | 1 | **100%** |
| **Fill in, format, and edit sys design doc** | **John C.** | 1 | 1 | **100%** |